## Slide 1
AWS Glue CI/CD Modernization
Development → Test → Production migration overview
Develop
Select
Test
Approve
Promote
Deploy
Verify
Built to reduce manual deployment risk, keep Production controlled, and make release scope visible to business and technology leadership.
Editable PowerPoint deck
Executive + migration flow

## Slide 2
Why the migration was needed
The previous approach created avoidable operational and governance risk.
1
Manual movement
Scripts and job settings were copied between environments manually.
2
Large job estate
Many Glue jobs exist, but only a few change in each release.
3
Environment drift
Roles, paths, connections and extra files differ by environment.
4
Limited audit trail
Hard to prove exactly which version reached Production.
Business impact
Higher chance of human error, unclear scope, slower validation, and more effort during audit or rollback.

## Slide 3
Two-phase migration model
Non-production flow is separated from Production deployment control.
Phase 1: Development → Test
Developer commits Glue job
Dev CodeCommit stores job folder
Manual pipeline promotes approved jobs
Test repository receives selected jobs
Test Glue deployment validates change
Phase 2: Test → Production
Tested job is selected
Test pipeline promotes to Prod repo
Production reviews deployment list
Manual Production CodeBuild runs
Glue job is created or updated

## Slide 4
High-level migration steps
What happens from developer commit to Production validation.
1
Developer commits
Glue .py script and job .json are committed to the lower-environment repository.
2
Release list updated
Only approved folders are listed in release-jobs.json.
3
Pipeline is started
A release owner manually runs the pipeline.
4
CodeBuild promotes code
Build assumes the target role and pushes selected folders to the next repository.
5
Deployment list updated
Production lists only jobs approved for the current release.
6
Deployment build runs
Production CodeBuild uploads scripts to S3 and creates/updates Glue jobs.
7
Validation completed
Team checks job role, paths, connection, default arguments and run behavior.

## Slide 5
Two controls prevent uncontrolled deployment
A job can exist in a repository without being deployed.
release-jobs.json
Controls what moves forward from the current environment into the next repository.
{
"release": "1.1",
"jobs": [
"CustomerExtract",
"ProductPublish"
]
}
deployment-jobs.txt
Controls what is actually deployed into the target Glue environment for this release.
# Current approved deployment
CustomerExtract
ProductPublish
Outcome
Even if the repository contains 200 jobs, only listed jobs are promoted or deployed.

## Slide 6
Environment-specific values are handled centrally
Production settings are applied automatically during deployment.
From Test JSON
Role, ScriptLocation, TempDir, Spark logs, connections and extra files may point to Test resources.
glue_config.py
Central map changes only environment-specific values.
Production Glue Job
Job is created/updated with Production role, S3 paths and connections.
What changes
What stays from tested job definition
Role • Script path • TempDir • Spark logs • Connections • Extra files
Glue version • Workers • Timeout • Retries • Most job arguments

## Slide 7
Governance and separation of responsibility
Production deployment is not an automatic side effect of a developer commit.
Developer
Updates Glue job script and JSON.
Release owner
Selects jobs for non-production promotion.
Tester / QA
Validates Test execution and outputs.
Production owner
Approves deployment list and starts Production deployment.
Cloud platform
Maintains IAM, CodeBuild, CodePipeline and mappings.
Control principle
Each handoff is visible, logged and scoped by a small release or deployment list.

## Slide 8
Migration runbook at a glance
The migration can be executed in a controlled sequence.
Phase 1: Non-Production
1
Create Dev/Test repositories and buckets
2
Create CodeBuild roles and cross-account trust
3
Add release.py, release-jobs.json and buildspec
4
Create manual Dev → Test pipeline
5
Promote and validate first Test job
Phase 2: Production deployment
1
Create Production bucket, Glue role and connections
2
Create Production CodeCommit and push role
3
Add deploy.py, glue_config.py and deployment-jobs.txt
4
Create manual Production CodeBuild
5
Deploy and validate first Production job

## Slide 9
Validation and rollback are built into the operating model
The process supports both proof and recovery.
Validation checks
✓
Correct job created or updated
✓
Production role applied
✓
Script uploaded to Production S3
✓
TempDir and Spark logs point to Production
✓
Connections and extra files mapped
✓
Unlisted jobs remain unchanged
Rollback path
1
Restore last known-good files in Production repository
2
List affected job in deployment-jobs.txt
3
Run Production CodeBuild
4
Verify Glue job configuration and script path
Risk posture
Rollback is scoped to the affected job rather than the entire Glue estate.

## Slide 10
What the company gets from this migration
A repeatable release process that scales beyond the first set of jobs.
Risk reduction
Fewer manual edits and lower chance of environment mix-ups.
Auditability
Source control and logs show what moved and when.
Scalability
Works for one job, five jobs or hundreds of jobs.
Control
Production deployment remains explicit and scoped.
Rollback
Previous versions can be restored from repository history.
Standardization
Reusable runbook can be adopted by other teams.
Bottom line
The migration changes Glue deployment from a manual activity into a controlled, repeatable and auditable operating model.