AWS Glue CI/CD Pipeline

Manager Summary and Step-by-Step Implementation Record

Development to Production | AWS Glue Jobs

| Implementation status | Successfully configured and tested |
| --- | --- |
| Release model | Selected jobs only; Production deployment is manual |
| Development account | 637077271550 |
| Production account | 583797771804 |
| Region | us-east-1 |

Purpose: This document records what was created, which IAM roles are used, and the exact implementation sequence. Detailed architecture discussion has intentionally been removed.

Prepared for management review

# R0  Reference Index

| Ref. | Section | Use this section for | Page |
| --- | --- | --- | --- |
| R1 | Executive summary and scope | What the solution does and what is intentionally manual | 3 |
| R2 | AWS resources created | Repositories, build projects, pipeline, S3 and Glue resources | 4 |
| R3 | IAM roles and trust relationships | Purpose, trusted entity and required permissions for every role | 5 |
| R4 | Phase-by-phase implementation | Ordered build steps for both environments | 6-7 |
| R5 | Files created | Dev and Production repository control files | 8 |
| R6 | Operational release procedure | How a normal release is promoted and deployed | 9 |
| R7 | Controls and validation | Selective deployment, overwrite behaviour and tests completed | 10 |
| A1 | Final scripts | Working Dev and Production code for reference | 11-14 |
| A2 | IAM policy reference | Trust and permission policy examples | 15-16 |
| A3 | Official AWS references | AWS documentation used to validate the implementation | 17 |

## Current implementation values

| Item | Current value |
| --- | --- |
| Development CodeCommit repository | glue-development |
| Production CodeCommit repository | glue-production |
| Development CodeBuild project | GlueReleaseBuilder |
| Development CodePipeline | GlueReleasePipeline |
| Production CodeBuild project | GlueProductionDeployer |
| Production Glue script bucket | boomidemolatest |
| Production Glue execution role | arn:aws:iam::583797771804:role/glue-test |

Role-name check: For the Development CodeBuild role, use the exact role actually attached to the GlueReleaseBuilder project. The execution log is the authoritative source if both a manual role and an auto-created role exist.

# R1  Executive Summary and Scope

The implemented pipeline separates the release into two controlled activities:

| 1. Development promotion Only job folders listed in release-jobs.json are copied from the Development repository into Production CodeCommit. | 2. Production approval point The Production repository is reviewed and deployment-jobs.txt is updated with only the jobs approved for deployment. | 3. Production deployment A manually started Production CodeBuild project uploads the selected scripts to S3 and creates or updates only those Glue jobs. |
| --- | --- | --- |

## Management-level outcomes

Only explicitly selected Glue jobs are promoted and deployed.

Production deployment is manual; no Production EventBridge rule or webhook is required.

Production CodeCommit provides version history and a rollback point.

Environment-specific values are centrally replaced before the Glue job is created or updated.

Existing unrelated scripts and Glue jobs are not modified.

## Scope included

| Included | Not included |
| --- | --- |
| Glue job Python files and exported job JSON configuration | Automatic execution of the deployed Glue jobs |
| Cross-account promotion to Production CodeCommit | Automatic Production deployment on every commit |
| Create/update of selected Production Glue jobs | Full application data validation inside each ETL job |
| Role, S3 path, extra-file and connection replacement | Migration of networking, databases or Secrets Manager values themselves |

# R2  AWS Resources Created

## Development environment

| Resource type | Name | Purpose |
| --- | --- | --- |
| CodeCommit repository | glue-development | Stores job folders, release.py, release-jobs.json and buildspec.yml. |
| CodeBuild project | GlueReleaseBuilder | Runs release.py and promotes selected job folders to Production CodeCommit. |
| CodePipeline | GlueReleasePipeline | Provides the controlled Development release flow: Source -> CodeBuild. |
| CodePipeline service role | AWSCodePipelineServiceRole-us-east-1-GlueReleasePipeline | Reads the source artifact and starts/checks the CodeBuild project. |
| CodeBuild service role | Role attached to GlueReleaseBuilder | Runs the build and assumes GlueReleasePushRole in Production. |

## Production environment

| Resource type | Name | Purpose |
| --- | --- | --- |
| CodeCommit repository | glue-production | Stores released job folders and Production deployment control files. |
| Cross-account IAM role | GlueReleasePushRole | Allows the Development CodeBuild role to pull/push only the Production repository. |
| CodeBuild project | GlueProductionDeployer | Manually deploys selected jobs from Production CodeCommit into AWS Glue. |
| CodeBuild service role | CodeBuildGlueProductionDeployerRole | Reads the repository, uploads scripts, manages Glue jobs and passes the Glue runtime role. |
| Glue execution role | glue-test | Runtime permissions used by the deployed Production Glue jobs. |
| S3 bucket | boomidemolatest | Stores deployed scripts, temporary files and Spark event history. |
| Glue connections | Production connection names | Provide environment-specific network/database connectivity. |
| Extra files | Production S3 objects | Production copies of config.json or other files referenced by --extra-files. |

No Production pipeline: The final successful Production design uses CodeBuild with CodeCommit as its source and is started manually. A separate Production CodePipeline was not required.

# R3  IAM Roles and Trust Relationships

| Role | Role name | Trusted entity | Key permissions |
| --- | --- | --- | --- |
| Dev CodePipeline service role | AWSCodePipelineServiceRole-us-east-1-GlueReleasePipeline | codepipeline.amazonaws.com | Read Dev source/artifacts; StartBuild and BatchGetBuilds for GlueReleaseBuilder. |
| Dev CodeBuild service role | Exact role attached to GlueReleaseBuilder | codebuild.amazonaws.com | CloudWatch Logs; source/artifact access; sts:AssumeRole on Prod GlueReleasePushRole. |
| Prod cross-account push role | GlueReleasePushRole | Exact Dev CodeBuild role ARN | CodeCommit GitPull/GitPush on glue-production. |
| Prod CodeBuild service role | CodeBuildGlueProductionDeployerRole | codebuild.amazonaws.com | Read Prod repo; S3 upload; Glue Get/Create/Update; iam:PassRole for glue-test. |
| Prod Glue runtime role | glue-test | glue.amazonaws.com | Runtime access required by the ETL job: S3, Logs, connections, secrets/KMS/catalog as applicable. |

## Critical role flow

CodePipeline service role
        |
        | starts the Dev CodeBuild project
        v
Dev CodeBuild service role
        |
        | sts:AssumeRole
        v
Production GlueReleasePushRole
        |
        | GitPull / GitPush
        v
Production CodeCommit repository

Most important troubleshooting lesson: release.py runs under the Development CodeBuild service role, not the CodePipeline service role. Therefore sts:AssumeRole permission must be on the CodeBuild role, and GlueReleasePushRole must trust that exact CodeBuild role ARN.

## How to confirm the correct Development CodeBuild role

1. Open CodeBuild -> GlueReleaseBuilder -> Edit -> Environment and check the Service role.

2. Alternatively, read the identity from the AccessDenied message. An assumed-role ARN such as assumed-role/codebuild-GlueReleaseBuilder-service-role/... identifies the actual IAM role.

3. Use the exact IAM role ARN, including any /service-role/ path, in the Production trust policy.

# R4  Phase-by-Phase Implementation

## Phase 1 - Prepare Production prerequisites

1. Create or verify the Production Glue execution role glue-test with trust entity glue.amazonaws.com.

2. Create or verify the Production S3 bucket boomidemolatest.

3. Create the Production versions of any files referenced by --extra-files.

4. Create the required Production Glue JDBC/network connections and record their exact names.

5. Create CodeCommit repository glue-production and initialize the main branch.

6. Add the four Production control files: deploy.py, glue_config.py, deployment-jobs.txt and buildspec.yml.

## Phase 2 - Configure cross-account promotion

1. Create GlueReleasePushRole in the Production account.

2. Set its trust relationship to the exact Development CodeBuild service role ARN.

3. Grant GitPull and GitPush on the glue-production repository.

4. On the Development CodeBuild service role, grant sts:AssumeRole for GlueReleasePushRole.

## Phase 3 - Prepare the Development repository

1. Store each Glue job in its own folder with the Python script and exported JSON configuration.

2. Add release-jobs.json to list only the folders approved for the current release.

3. Add release.py to assume the Production role, clone glue-production, replace selected folders, commit and push.

4. Add buildspec.yml to execute python3 release.py.

## Phase 4 - Create Development CodeBuild and CodePipeline

1. Create CodeBuild project GlueReleaseBuilder using glue-development as the CodeCommit source.

2. Attach the Development CodeBuild service role that has sts:AssumeRole permission.

3. Create CodePipeline GlueReleasePipeline with CodeCommit Source and CodeBuild Build stages.

4. Use AWSCodePipelineServiceRole-us-east-1-GlueReleasePipeline as the pipeline service role.

5. Keep the release manually controlled if automatic promotion is not required.

## Phase 5 - Test promotion to Production CodeCommit

1. Add one test job folder to release-jobs.json.

2. Start the Development pipeline/build.

3. Confirm that only the selected folder is added or replaced in glue-production.

4. Correct any sts:AssumeRole or GitPush errors before continuing.

## Phase 6 - Configure Production deployment

1. Update glue_config.py with the Production Glue role, bucket, S3 path replacements and connection-name mappings.

2. Update deployment-jobs.txt with only the jobs approved for Production deployment.

3. Create CodeBuildGlueProductionDeployerRole with CodeCommit, S3, Glue and iam:PassRole permissions.

4. Create CodeBuild project GlueProductionDeployer.

5. Select AWS CodeCommit as the source provider, repository glue-production and branch main.

6. Set buildspec.yml as the build specification and configure no output artifacts.

7. Do not add EventBridge or webhook triggers; start the Production build manually.

## Phase 7 - Test Production create and update paths

1. Deploy a job that does not exist and confirm the log reports Created.

2. Change the same script or configuration and deploy again; confirm the log reports Updated.

3. Verify the Production script path, Glue role, TempDir, Spark logs, extra-files and connection names.

4. Confirm that unlisted job folders and unrelated S3 objects remain unchanged.

## Final successful configuration points

| Area | Final working selection |
| --- | --- |
| Dev release selection | release-jobs.json |
| Production deployment selection | deployment-jobs.txt |
| Prod CodeBuild source | AWS CodeCommit -> glue-production -> main |
| Production trigger | Manual Start build |
| Cross-account access | STS AssumeRole -> GlueReleasePushRole |
| Script storage | s3://boomidemolatest/scripts/<job>.py |
| Environment replacement | glue_config.py |

# R5  Files Created and Their Purpose

## Development repository files

| File | Purpose | Changed for each release? |
| --- | --- | --- |
| release-jobs.json | Lists the job folders to promote to Production CodeCommit. | Yes |
| release.py | Cross-account promotion logic: assume role, clone, copy, commit and push. | Normally no |
| buildspec.yml | Runs release.py inside CodeBuild. | Normally no |
| <job>/<job>.py | Glue ETL script. | When job code changes |
| <job>/<job>.json | Exported Glue job properties and default arguments. | When job configuration changes |

## Production repository files

| File | Purpose | Changed for each release? |
| --- | --- | --- |
| deployment-jobs.txt | Lists the jobs approved for actual Production Glue deployment. | Yes |
| deploy.py | Uploads selected scripts and creates/updates selected Glue jobs. | Normally no |
| glue_config.py | Applies Production role, S3 paths, extra-files and connection mappings. | Only when environment mapping changes |
| buildspec.yml | Runs deploy.py inside Production CodeBuild. | Normally no |
| Released job folders | Version-controlled copy promoted from Development. | Automatically by Dev release |

## Environment-specific values handled by glue_config.py

Production Glue execution role ARN

Production ScriptLocation

--TempDir

--spark-event-logs-path

S3 locations embedded in arguments such as --extra-files

Development-to-Production Glue connection name mapping

Default arguments: The defaultArguments section comes from each exported Dev job JSON. The deployment copies it, preserves normal job parameters, and replaces only environment-specific values.

# R6  Normal Operational Release Procedure

## Development promotion

1. Update the required <job>.py and <job>.json files in glue-development.

2. Add only approved job folder names to release-jobs.json.

3. Commit the changes.

4. Start GlueReleasePipeline or its GlueReleaseBuilder build.

5. Verify the selected folders in Production repository glue-production.

## Production deployment

1. Review the released Production repository changes.

2. Confirm Production extra-files objects and Glue connections exist.

3. Add only approved jobs to deployment-jobs.txt.

4. Commit deployment-jobs.txt.

5. Open CodeBuild -> GlueProductionDeployer -> Start build.

6. Review the build log and verify each job reports Created or Updated.

7. Validate the Glue job properties before starting the ETL job itself.

## Rollback

1. Revert the affected job folder to the last working commit in glue-production.

2. List the affected job in deployment-jobs.txt.

3. Start GlueProductionDeployer manually.

4. The previous script and job definition are reapplied.

## Simple release ownership

| Activity | Control point | Evidence |
| --- | --- | --- |
| Select jobs for promotion | release-jobs.json | Dev commit and pipeline/build log |
| Review Production code | glue-production commit history | Production CodeCommit commit |
| Approve jobs for deployment | deployment-jobs.txt | Production commit |
| Execute deployment | Manual Start build | Production CodeBuild log |
| Validate result | S3 and Glue job configuration | Build log and Glue console |

# R7  Controls, Validation and Current Status

## Controls built into the solution

Two separate selection files prevent bulk deployment of every job.

Production deployment requires a manual CodeBuild start.

Cross-account permissions are limited to the Production release repository.

iam:PassRole is restricted to the Production Glue execution role.

Production-specific values are centralized and reviewable in glue_config.py.

Production CodeCommit preserves change history for rollback.

## What is and is not overwritten

| Item | Behaviour |
| --- | --- |
| Production S3 script | Only the exact key for the selected job is uploaded. Deploying JobA does not modify JobB.py. |
| Existing selected Glue job | Updated using the generated Production configuration. |
| Selected job not yet present | Created. |
| Unlisted Glue jobs | Not queried, created or updated. |
| Other S3 prefixes and files | Not modified by the deployment script. |

## Validation completed during implementation

Cross-account role assumption tested and corrected using the actual CodeBuild role identity.

Selected job folders successfully pushed to Production CodeCommit.

Production CodeBuild successfully used CodeCommit as its source provider.

New Glue job creation path tested.

Existing Glue job update path tested.

Selective deployment tested so unlisted jobs were not changed.

Production role and S3 paths were replaced from Dev values.

## Operational cautions

Use exact IAM role ARNs, including any role path.

Create Production connection names and extra-files before deploying a job that references them.

Test newly introduced Glue job types because UpdateJob replaces the prior job definition with the supplied definition.

Do not place sts:AssumeRole only on the CodePipeline role; release.py runs under CodeBuild.

Current status: The Dev-to-Production code promotion and the manually controlled Production Glue deployment have both been successfully tested.

# A1  Final Scripts

## A1.1 Development - release-jobs.json

{
  "release": "1.0",
  "description": "Approved Production release",
  "jobs": [
    "JobA",
    "JobB"
  ]
}

## A1.2 Development - buildspec.yml

version: 0.2

phases:
  build:
    commands:
      - echo "Starting Glue release"
      - cat release-jobs.json
      - python3 release.py

## A1.3 Development - release.py

import json
import os
import shutil
import subprocess
import sys
from pathlib import Path

import boto3

REGION = "us-east-1"
ROLE_ARN = "arn:aws:iam::583797771804:role/GlueReleasePushRole"
REPO_NAME = "glue-production"
BRANCH = "main"


def run(command, cwd=None, env=None):
    subprocess.run(command, cwd=cwd, env=env, check=True)


source = Path.cwd()
release_data = json.loads(Path("release-jobs.json").read_text())
jobs = release_data["jobs"]

if not jobs:
    raise ValueError("No jobs found in release-jobs.json")

response = boto3.client("sts").assume_role(
    RoleArn=ROLE_ARN,
    RoleSessionName="GlueReleaseSession"
)
credentials = response["Credentials"]
env = os.environ.copy()
env.update({
    "AWS_ACCESS_KEY_ID": credentials["AccessKeyId"],
    "AWS_SECRET_ACCESS_KEY": credentials["SecretAccessKey"],
    "AWS_SESSION_TOKEN": credentials["SessionToken"],
    "AWS_DEFAULT_REGION": REGION
})

repo = Path("/tmp/glue-production")
if repo.exists():
    shutil.rmtree(repo)

repo_url = f"https://git-codecommit.{REGION}.amazonaws.com/v1/repos/{REPO_NAME}"
git_auth = [
    "git", "-c", "credential.helper=!aws codecommit credential-helper $@",
    "-c", "credential.UseHttpPath=true"
]
run(git_auth + ["clone", "--branch", BRANCH, repo_url, str(repo)], env=env)

for job in jobs:
    src = source / job
    dst = repo / job
    if not src.is_dir():
        raise FileNotFoundError(f"Job folder not found: {job}")
    if dst.exists():
        shutil.rmtree(dst)
    shutil.copytree(src, dst)

run(["git", "config", "user.name", "AWS Glue Release"], cwd=repo)
run(["git", "config", "user.email", "glue-release@example.com"], cwd=repo)
status = subprocess.check_output(["git", "status", "--porcelain"], cwd=repo, text=True)

if not status.strip():
    print("No changes found. Nothing to release.")
    sys.exit(0)

release = release_data.get("release", "unversioned")
description = release_data.get("description", "")
run(["git", "add", "."], cwd=repo)
run(["git", "commit", "-m", f"Release {release}: {description}"], cwd=repo)
run(git_auth + ["push", "origin", BRANCH], cwd=repo, env=env)
print(f"Release {release} pushed successfully.")

## A1.4 Production - deployment-jobs.txt

# Jobs approved for this Production deployment
JobA
JobB

## A1.5 Production - buildspec.yml

version: 0.2

phases:
  build:
    commands:
      - echo "Jobs selected for Production deployment:"
      - cat deployment-jobs.txt
      - python3 deploy.py

## A1.6 Production - glue_config.py

PROD_ROLE = "arn:aws:iam::583797771804:role/glue-test"
PROD_BUCKET = "boomidemolatest"

# Add every Dev-to-Prod S3 prefix replacement required by the jobs.
S3_PREFIX_MAP = {
    "s3://amneal-dlm-landing-dev/": "s3://<PROD-LANDING-BUCKET>/"
}

# Add every Dev-to-Prod Glue connection-name replacement.
CONNECTION_MAP = {
    "Jdbc connection": "<PROD-JDBC-CONNECTION>"
}


def replace_paths(value):
    if not isinstance(value, str):
        return value
    for old, new in S3_PREFIX_MAP.items():
        value = value.replace(old, new)
    return value


def create_config(source, folder):
    args = source.get("defaultArguments", {}).copy()
    args = {key: replace_paths(value) for key, value in args.items()}
    args["--spark-event-logs-path"] = f"s3://{PROD_BUCKET}/sparkHistoryLogs/"
    args["--TempDir"] = f"s3://{PROD_BUCKET}/temporary/"

    config = {
        "Role": PROD_ROLE,
        "Description": source.get("description", ""),
        "ExecutionProperty": {
            "MaxConcurrentRuns": source.get("executionProperty", {}).get(
                "maxConcurrentRuns", 1
            )
        },
        "Command": {
            "Name": source["command"]["name"],
            "ScriptLocation": f"s3://{PROD_BUCKET}/scripts/{folder}.py",
            "PythonVersion": source["command"].get("pythonVersion", "3")
        },
        "DefaultArguments": args,
        "MaxRetries": source.get("maxRetries", 0),
        "Timeout": source.get("timeout", 480),
        "GlueVersion": source.get("glueVersion", "4.0"),
        "WorkerType": source.get("workerType", "G.1X"),
        "NumberOfWorkers": source.get("numberOfWorkers", 2),
        "ExecutionClass": source.get("executionClass", "STANDARD")
    }

    dev_connections = source.get("connections", {}).get("connections", [])
    if dev_connections:
        config["Connections"] = {
            "Connections": [CONNECTION_MAP.get(name, name) for name in dev_connections]
        }

    return config

## A1.7 Production - deploy.py

import json
from pathlib import Path

import boto3

from glue_config import PROD_BUCKET, create_config

REGION = "us-east-1"
s3 = boto3.client("s3", region_name=REGION)
glue = boto3.client("glue", region_name=REGION)

jobs = [
    line.strip()
    for line in Path("deployment-jobs.txt").read_text().splitlines()
    if line.strip() and not line.strip().startswith("#")
]

if not jobs:
    raise ValueError("No jobs found in deployment-jobs.txt")

for folder in jobs:
    script = Path(folder) / f"{folder}.py"
    json_file = Path(folder) / f"{folder}.json"

    if not script.exists() or not json_file.exists():
        raise FileNotFoundError(f"Missing .py or .json for {folder}")

    source = json.loads(json_file.read_text())
    job_name = source.get("name", folder)
    config = create_config(source, folder)

    s3.upload_file(str(script), PROD_BUCKET, f"scripts/{folder}.py")

    try:
        glue.get_job(JobName=job_name)
        glue.update_job(JobName=job_name, JobUpdate=config)
        print(f"Updated: {job_name}")
    except glue.exceptions.EntityNotFoundException:
        glue.create_job(Name=job_name, **config)
        print(f"Created: {job_name}")

print("Production deployment completed.")

Configuration reminder: Replace <PROD-LANDING-BUCKET> and <PROD-JDBC-CONNECTION> with the actual Production values before using the appendix code.

# A2  IAM Policy Reference

## A2.1 CodeBuild service-role trust relationship

{
  "Version": "2012-10-17",
  "Statement": [{
    "Effect": "Allow",
    "Principal": {"Service": "codebuild.amazonaws.com"},
    "Action": "sts:AssumeRole"
  }]
}

## A2.2 GlueReleasePushRole trust relationship

{
  "Version": "2012-10-17",
  "Statement": [{
    "Effect": "Allow",
    "Principal": {
      "AWS": "<EXACT-DEV-CODEBUILD-ROLE-ARN>"
    },
    "Action": "sts:AssumeRole"
  }]
}

## A2.3 Development CodeBuild permission to assume Production role

{
  "Version": "2012-10-17",
  "Statement": [{
    "Effect": "Allow",
    "Action": "sts:AssumeRole",
    "Resource": "arn:aws:iam::583797771804:role/GlueReleasePushRole"
  }]
}

## A2.4 GlueReleasePushRole repository permissions

{
  "Version": "2012-10-17",
  "Statement": [{
    "Effect": "Allow",
    "Action": [
      "codecommit:GetRepository",
      "codecommit:GetBranch",
      "codecommit:GitPull",
      "codecommit:GitPush"
    ],
    "Resource": "arn:aws:codecommit:us-east-1:583797771804:glue-production"
  }]
}

## A2.5 Production CodeBuild deployment permissions

{
  "Version": "2012-10-17",
  "Statement": [
    {
      "Sid": "ReadProductionRepository",
      "Effect": "Allow",
      "Action": [
        "codecommit:GetRepository",
        "codecommit:GetBranch",
        "codecommit:GitPull"
      ],
      "Resource": "arn:aws:codecommit:us-east-1:583797771804:glue-production"
    },
    {
      "Sid": "ManageSelectedGlueJobs",
      "Effect": "Allow",
      "Action": ["glue:GetJob", "glue:CreateJob", "glue:UpdateJob"],
      "Resource": "*"
    },
    {
      "Sid": "UploadScripts",
      "Effect": "Allow",
      "Action": [
        "s3:GetBucketLocation", "s3:ListBucket",
        "s3:GetObject", "s3:PutObject"
      ],
      "Resource": [
        "arn:aws:s3:::boomidemolatest",
        "arn:aws:s3:::boomidemolatest/*"
      ]
    },
    {
      "Sid": "PassGlueRuntimeRole",
      "Effect": "Allow",
      "Action": "iam:PassRole",
      "Resource": "arn:aws:iam::583797771804:role/glue-test",
      "Condition": {
        "StringEquals": {"iam:PassedToService": "glue.amazonaws.com"}
      }
    }
  ]
}

# A3  Official AWS References

AWS Glue JobUpdate API: Confirms that an update replaces the previous job definition with the supplied definition. AWS documentation

AWS Glue job parameters: Explains DefaultArguments and per-run Arguments. AWS documentation

AWS Glue Spark job properties: Documents WorkerType and NumberOfWorkers for modern Glue versions. AWS documentation

AWS CodeBuild service role: Explains the CodeBuild service role used to access dependent AWS services. AWS documentation

AWS CodeBuild buildspec reference: Defines the buildspec.yml format and execution model. AWS documentation

AWS CodeCommit permissions reference: Defines GitPull and GitPush permission behaviour. AWS documentation

AWS CodeCommit cross-account access: Describes role-based access to repositories across AWS accounts. AWS documentation

Document use: The main sections R1-R7 are intended for management review. Appendices A1-A3 provide the technical implementation reference for administrators and support teams.